The Scenario

You've just joined a fintech startup as a QA Engineer. On day one you're handed a mobile trading app, for both iOS and Android, that's two weeks from its first public release. There's no existing test suite, no QA documentation, and the dev team has been shipping fast.

Assume real user funds are involved.

Answer the following in your own words:

Where do you start?

Answer:- My focus will be on risk based testing than feature focused considering the availability of the time.

- Identify critical applied compliance rules for various levels of user profiles based on KYC , country , fiat or crypto money

- Identify types transactions such as Deposits, withdrawal and balance updates.

- Identify order execution flows(place order,cancel order,modify order)\

- Identify types of order execution (Intraday, Scheduled execution)

- Identify major instruments and charts behavior

How would you approach testing this app?

I use risk focused approach :-

- Functional Critical Smoke :- User profile creation and updation, transactions,feed/chart accuracy, order execution

- Mobile app based smoke :- App launch on various platforms, latency, performance,localization setup.

- UI/UX :- UI experience, inconsistencies

- Security/Perfomance

What does QA look like inside a sprint, from ticket creation through to regression?

- Ticket Creation Phase - Clear Acceptance criteria, supporting documents, testdata,environment setup clarity, Dependency clarity, Fallback and negative scenario handling, money recovery.

- Dev Phase – Identify risk areas by using previous release or existing reference such double deposits , configuration setups

- QA Phase – Functional testing, regression testing,smoke testing , Device testing,non functional testing,logging,preparing test execution reports,Release readiness checklists,QA Sign off

What does your ideal regression suite look like?

- Create a new user with KYC submission.

- Execute / Cancel an order and check user balance.

- Verify the feed and chart loading stability

- Deposit/Withdraw money from user wallet and checks the user profile UI balance reflection

- Change the mobile language and check the app activities.

- Check the order history of the user after multiple orders.

- Check stop order functionalities.

- Execute stop loss/take profit scenarios

- Perform security/performance basic checks.

- Check Balance reconciliation logic

- Login/Logout /Password rest and session expiry

What would keep you up at night about this app specifically and releasing to the public?

Transaction failures of real users, order execution failure, incorrect price feed, app crash and security vulneribilty. Test plan , risk matrix and release readiness as follows:-

TEST PLAN

Mobile Trading App

Submitted By: Jyothi Lakshmi

Date : 12/07/2026

# Introduction

Test Plan has been created to ensure mobile trading app features.

## Objectives

Ensure the stable and secure release of trading app in both android and ios versions.

## Team Members

| - Candidate Name | - Role |
| --- | --- |
| - Jyothi Lakshmi | - QA Engineer |

# Scope

The following components and functionalities are included as part of this test initiative:

- Trading

- Money Transactions

- Creation of User profiles

- KYC Authentication

- IOS/Android Platform support

- Localization if exists

- Stability

- Security

Out of Scope

- Desktop

- Future trading features

# Test Types

- Functional

- Regression

- Smoke

- Security

- Performance

- Backen validation

- Device coverage

# Assumptions / Risks

## Assumptions

- Stable Mobile Packages
Stable android and ios app packages and multiple sets of mobile phones.

- Test Data Availability
Valid test data (KYC authenticated user profile) is available to test trading and transactions.

- Client-Side Validations Enabled
Validation messages and client-side checks are implemented properly and consistently for required fields and formats.

- Server -Side Validations Enabled
Necessary access rights to verify the server-side transactions verifications.

## Risks Matrix

The following risks have been identified and the appropriate action identified to mitigate their impact on the project.  The impact of the risk is based on how the project would be affected if the risk was triggered.

| # | Risk | Impact | Priority | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | - Incorrect price feed | Critical | High | Feed price API monitoring, fallback feeds |
| 2 | Balance mismatch | Critical | High | Reconciliation checks, backend system integration such as listener , bridge and redis monitoring |
| 3 | - Order execution failure | Critical | High | API Retry mechanism |
| 4 | - Withdrawal failure | Critical | High | User compliance rules reapply and end-to-end testing |
| 5 | - Double deposit to user balance | Critical | High | Reconciliation checks |
| 6 | - App crash | Critical | High | Checks different mobile platforms |

# Release Readiness Checklist

## Functional

- Core trading functionalities pass

- All money transaction flows pass

- All feeds and instruments load pass

- User login/signup with KYC authentication flow pass.

- All price feeds are stable.

## Stability

- No app crash during activities

- No freeze

## Performance

- All feeds with latest update load within <3 seconds

- Order execution and transaction perform without any delay.

- Any 3rd party connection perform without delay

## Security

- No sensitivity data leaks.

- No insecure API calls.

- No insecure 3rd party connection.

## Device

- Latest IOS and Android

- Older currently available IOS versions

## Release Artifacts

- QA Signed off build

- Release notes with known defects.

- Test execution report.

# Milestones / Deliverables

## Deliverables

| Deliverable | For | Date |
| --- | --- | --- |
| Test Plan | Candidate evaluation | 12/07/2026 |